# Software Test Plan (STP) - Traffic Management Simulation

Project: Traffic Management Simulation (TMS) - Project No. 13
Version: 1.0
Authors: PATANGI NAVEEN (PES1UG24CS318), PRANAV SP (PES1UG24CS337), RACHANA K (PES1UG24CS354), VEDANTA TRIPATHI (PES1UG24CS920)
Guide: Dr. Ashok Kumar Patil
Date: 04-10-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Traffic Management Simulation (TMS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing, and links every SRS requirement to planned test cases. It describes planned testing only; no test has been executed at the time of this draft.
System under test: The TMS is a standalone C/C++ console application that simulates, in discrete ticks (one tick = one simulated second), a single four-way signalised intersection. Vehicles arrive at random on the North, South, East and West approaches, wait in per-approach queues, and leave when their signal is GREEN. The system provides Fixed and Adaptive signal control, emergency vehicle priority with safe signal pre-emption, continuous, step-by-step and quiet execution with a live display, and statistics with report.txt and events.csv export.
Scope: Testing covers the seven feature groups of the current SRS (v1.0): Simulation Configuration, Vehicle Generation, Lane Queue Management, Traffic Signal Control, Emergency Vehicle Priority, Simulation Execution and Live Display, and Statistics and Reporting, together with the requirements FR-01 to FR-47, NFR-01 to NFR-14, SEC-01 to SEC-08 and BR-01 to BR-07. Functionality that the SRS places out of scope is listed in Section 4.
Testing objectives: (1) Show that each functional requirement behaves as specified, including boundary and invalid input. (2) Show that the signal cycle is conflict-free and that emergency pre-emption never skips YELLOW or All-Red. (3) Check the performance, memory, reliability, usability and portability requirements. (4) Validate the security requirements SEC-01 to SEC-08 (Section 5.1). (5) Confirm that results are reproducible for a given seed. (6) Keep full traceability between SRS requirements and test cases.
References: [1] Software Requirements Specification - Traffic Management Simulation, Version 1.0 (approved). [2] Software Architecture & Design Specification (SAD) of the TMS. [3] Software Test Plan template for Software Engineering (original template of this document). [4] PES University, Software Engineering Mini-Project Deliverables and Project Guidelines. [5] IEEE Std 829-2008, Standard for Software and System Test Documentation (and ISO/IEC/IEEE 29119-3). [6] IEEE Std 830-1998 / ISO/IEC/IEEE 29148:2018, Requirements engineering. [7] Traffic Management Test Cases, Version 1.0 (TC-01 to TC-76), separate document.
Definitions: TMS (Traffic Management Simulation), SRS (Software Requirements Specification), SAD (Software Architecture & Design Specification), STP (Software Test Plan), RTM (Requirements Traceability Matrix), FR / NFR / SEC / BR (Functional / Non-Functional / Security Requirement / Business Rule), FIFO (First In, First Out), NS / EW (North-South / East-West approaches), Tick (one simulated second), Gmin / Gmax (minimum / maximum green time in ticks), All-Red (interval in which all signals are red), Pre-emption (interrupting the normal signal cycle for an Emergency vehicle), TC (Test Case), ADT (Abstract Data Type), CSV (Comma-Separated Values), ASan (AddressSanitizer), UBSan (UndefinedBehaviorSanitizer), ID (Identifier).

## 2. Test Items

- Simulation Configuration (SRS 5.1): Configuration Manager, config.txt loader and input validation
- Vehicle Generation (SRS 5.2): Vehicle Generator and seeded pseudo-random generator
- Lane Queue Management (SRS 5.3): four Lane Queues (FIFO queue ADT and priority handling)
- Traffic Signal Control (SRS 5.4): Signal Controller (six-state phase cycle, Fixed and Adaptive modes)
- Emergency Vehicle Priority (SRS 5.5): Emergency Handler (queue priority, notification, pre-emption)
- Simulation Execution and Live Display (SRS 5.6): Simulation Engine (discrete clock), Console UI and display (Run, Step, quiet mode)
- Statistics and Reporting (SRS 5.7): Statistics Collector and Report Writer (report.txt, events.csv, Compare option)
- Console UI main menu (SRS 3.1): options 1 Configure, 2 Run, 3 Step, 4 View statistics, 5 Compare, 6 Export, 7 Exit
- Cross-cutting qualities: performance, safety and reliability, security, usability, maintainability and portability of the whole build (SRS 6.1 to 6.5)

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

3.1 Simulation Configuration (SRS 5.1)
- FR-01 to FR-03: set duration (1 to 86,400 ticks), per-approach arrival probability (0.00 to 1.00), signal mode and timing parameters, discharge rate, maximum queue length, emergency probability and seed within Appendix B.1 ranges
- FR-04, FR-05: config.txt loading with default and named warning; rejection of non-numeric, empty and out-of-range values (configuration validation); FR-06: display of active configuration

3.2 Vehicle Generation (SRS 5.2)
- FR-07, FR-02: vehicle creation per tick and per approach with the configured arrival probability
- FR-08: unique sequential vehicle ID, vehicle type, approach and arrival tick; FR-09: type proportions Car 60%, Bike 25%, Bus 8%, Truck 7%; FR-10: Emergency probability
- FR-11: reproducible sequence for the same seed and parameters

3.3 Lane Queue Management (SRS 5.3)
- FR-12, FR-13: four independent queues; enqueue, dequeue, front, isEmpty, isFull, size in constant time (NFR-02)
- FR-14, BR-02: FIFO order within a priority; FR-15: queue-full blocking, Blocked count and BLOCKED event
- FR-16: departure tick and waiting time; FR-17: release of vehicle memory; FR-18: queue length reporting; BR-05: one queue per vehicle, served at most once

3.4 Traffic Signal Control (SRS 5.4)
- FR-19, FR-20, BR-01, NFR-05: six-state cycle and signal state transitions with no conflicting GREEN or YELLOW
- FR-21: fixed signal timing; FR-22, BR-03: adaptive signal timing within Gmin and Gmax
- FR-23, BR-04: vehicles leave only on GREEN at up to the discharge rate; FR-24: state and remaining time to the display; FR-25: cycle count; FR-26: timing changes from the next cycle

3.5 Emergency Vehicle Priority (SRS 5.5)
- FR-27, BR-02: Emergency vehicle ahead of normal vehicles in the queue
- FR-28, FR-29, NFR-06: notification and safe emergency pre-emption (YELLOW and All-Red never skipped); FR-30: first-arrived Emergency vehicle served first on conflicting approaches; FR-31: maximum pre-emption duration
- FR-32: EMERGENCY_START and EMERGENCY_END event logging; FR-33: separate Emergency waiting time

3.6 Simulation Execution and Live Display (SRS 5.6)
- FR-34: continuous execution; FR-35: step execution (1 to 100 ticks); FR-38: quiet mode
- FR-36: live display at each refresh interval; FR-37: per-tick processing order; NFR-04: menu response within 1 second; NFR-10, NFR-11: usability and error-message quality; BR-07: no user roles

3.7 Statistics and Reporting (SRS 5.7)
- FR-39 to FR-43: statistics (generated, served, blocked, waiting; waiting times; queue maxima; throughput; Emergency figures); NFR-07: generated = served + blocked + waiting; BR-06: statistics not editable
- FR-44: Compare Fixed and Adaptive; FR-45: report.txt; FR-46: event logging to events.csv; FR-47: file-write error handling

3.8 Non-functional, security and quality requirements (SRS 6)
- NFR-01, NFR-02, NFR-03: performance, constant-time operations and memory; NFR-08, NFR-09: invalid-input robustness and memory checking
- SEC-01 to SEC-08: security requirements (Section 5.1); NFR-12, NFR-13, NFR-14: source organisation, unit-test coverage and platform/compiler compatibility

## 4. Features Not to be Tested

The following are outside the scope of the TMS as stated in the SRS (Product Scope, SRS 1.3) and are not tested:
- Multi-intersection networks (only a single four-way intersection is simulated)
- Real traffic sensors and live traffic data (all traffic is generated randomly in software)
- Turning movements (straight-through movement only)
- Pedestrian crossings
- Graphical animation (the interface is a text console)
- Control of real traffic signals or hardware (signals and sensors are simulated; the SRS defines no hardware interface)
- Network communication and database access (the SRS defines none; the system is standalone and holds all data in memory)

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level): queue and priority-queue ADT, Signal Controller state machine, Emergency Handler, Statistics Collector and configuration validators; each member tests own module and reviews the next member's module (SRS Appendix D.4); supports NFR-13
- Integration tests: Simulation Engine with Vehicle Generator, Lane Queues, Signal Controller, Emergency Handler, Statistics Collector and Report Writer, including the per-tick order of FR-37
- System tests (end-to-end through the console menu): configuration, Run, Step, quiet mode, statistics, Compare, export, and the non-functional checks
- Acceptance tests: demonstration of the agreed scenarios (Fixed versus Adaptive comparison, emergency pre-emption, report and log export) to the guide, who acts as customer
Types:
- Functional testing (FR-01 to FR-47 and BR-01 to BR-07)
- Boundary testing (range limits of Appendix B.1, queue capacity, step size, Gmin/Gmax, maximum pre-emption)
- Negative / input validation testing (invalid, empty, non-numeric and out-of-range input; malformed config.txt)
- Regression testing (re-run of affected test cases and the smoke subset after every defect fix, using fixed seeds)
- Performance testing (NFR-01 to NFR-04: run time, constant-time operations, memory, menu response)
- Security testing (SEC-01 to SEC-08; Section 5.1)
- Reproducibility testing (same seed, same results; FR-11)
- Compatibility testing (g++ 9 or later on Ubuntu 20.04 and on Windows with MinGW; NFR-14)
- Usability testing (NFR-10, NFR-11: first-time use and error-message quality)
Entry Criteria:
- SRS v1.0 is the baseline and this STP is available; the build compiles with g++ -Wall -Wextra without warnings on Ubuntu 20.04
- Modules required for the planned level are implemented (unit tests: own module; integration and system tests: all modules integrated)
- Test environment (Section 6) is ready, including the sanitizer build, and test data (valid, boundary and at least 24 invalid inputs, config.txt variants, seeds) is prepared
- Smoke test passes: configuration test cases TC-01 to TC-06 and a default quiet run to the summary
Exit Criteria:
- 100% of the planned detailed test cases (TC-01 to TC-76) are executed and all High-priority test cases pass
- No open Critical or Major defects; any remaining open defects are Minor and are accepted in the Test Summary Report
- NFR-01 met (at least 95 of 100 runs within 5 s), zero NS/EW conflicts in the 100-seed run (NFR-05), zero AddressSanitizer / Valgrind errors (NFR-09, SEC-02)
- All 76 requirements (FR-01 to FR-47, NFR-01 to NFR-14, SEC-01 to SEC-08, BR-01 to BR-07) are mapped in Section 13 and the RTM in SRS Appendix C is updated with the final test case IDs

## 5.1 Security Validation

Security validation is based on SEC-01 to SEC-08 (SRS 6.3) and the security objectives SO-1 Integrity, SO-2 Robustness, SO-3 Confidentiality and privacy, SO-4 Accountability. Each security requirement is validated by its own detailed test case, TC-57 to TC-64, of the separate Test Cases document (Section 5.2); the checks S1 to S8 below correspond to SEC-01 to SEC-08 and to TC-57 to TC-64 respectively. The TMS is a standalone program with no network, accounts or personal data (SRS 3.3, SEC-06, BR-07), so authentication, encryption and network security are not applicable. The table below is a plan; no check has been executed yet.

| SEC ID | What is validated | Validation / test method | Expected secure behaviour | Test case |
| --- | --- | --- | --- | --- |
| SEC-01 | Type, length and range of every value from the console or config.txt are validated before use; only bounded input functions are used. | Negative and boundary input tests at every prompt; malformed config.txt; static search for unbounded input functions (S1). | Invalid values rejected with a message, previous value kept, no crash or overflow. | TC-57 (S1); also TC-05 |
| SEC-02 | No buffer overflow; text buffers have fixed or managed limits; warning-free compile with -Wall -Wextra; clean run under AddressSanitizer. | Compile with -Wall -Wextra; run all test flows under AddressSanitizer, UndefinedBehaviorSanitizer and Valgrind; code review of buffer handling (S2). | 0 warnings, 0 sanitizer errors, 0 invalid memory accesses, 0 leaks. | TC-58 (S2); also TC-56 |
| SEC-03 | Only report.txt and events.csv are written, in the working folder; file names with path separators or ".." are not accepted. | Attempt names ../report.txt, a/b.txt, absolute and drive paths and ..; compare directory snapshots before and after (S3). | Unsafe names rejected with a message; no file created outside the working folder; only the two permitted files written. | TC-59 (S3) |
| SEC-04 | The program asks for confirmation before overwriting an existing report.txt or events.csv. | Export twice; answer N, n, empty, an invalid answer and Y; compare checksums (S4). | Prompt appears; refusal leaves files unchanged; invalid answer re-prompts; Y overwrites. | TC-60 (S4) |
| SEC-05 | At most 1,000 lines of config.txt, each at most 200 characters, are read; the rest is ignored. | Load files with 1,000 lines plus an extra line, a 5,000-character line, a 200-character line and exactly 1,000 lines (S5). | Extra lines ignored; over-long line causes no overflow or crash; boundary files processed normally. | TC-61 (S5) |
| SEC-06 | No personal data is collected, stored or transmitted; vehicles are anonymous simulated objects. | Inspect output files and source; system-call trace for network or identity calls during a full run (S6). | Output contains only Appendix B.5 and B.6 fields; no personal-data or network call. | TC-62 (S6) |
| SEC-07 | Every blocked arrival, emergency pre-emption and rejected configuration value is written to the event log with its tick or timestamp. | Run a scenario that produces all three event kinds; compare events.csv records with statistics (S7). | BLOCKED, EMERGENCY_START/END and CONFIG_REJECTED records present with ticks; counts match. | TC-63 (S7); also TC-04, TC-15, TC-32 |
| SEC-08 | Counters are at least 64 bits and ranges are checked before arithmetic, so nothing overflows within the allowed duration. | Maximum-load run (86,400 ticks); counter unit test near 2^31 and 2^32; sizeof checks; UBSan (S8). | No wrap-around or negative values; totals match independent recomputation; out-of-range input rejected first. | TC-64 (S8) |

## 5.2 Test Cases

The detailed executable test cases are maintained in the separate Traffic Management Test Cases document, Version 1.0. The document contains test cases TC-01 to TC-76 and provides detailed procedures, inputs, expected results, priorities, and execution status for the requirements of the TMS.

The Test Plan defines the overall testing strategy, while the separate Test Cases document defines the detailed test procedures. The TC-01 to TC-76 identifiers in the Test Cases document are the authoritative test-case identifiers used for requirements traceability. This Test Plan does not define test procedures or test-case identifiers of its own. All test cases are planned and none has been executed at the time of this draft. The table below summarises how the test-case identifiers are grouped; the one-to-one mapping of every requirement is given in Section 13.

| Requirement group | SRS requirement IDs | Test case IDs |
| --- | --- | --- |
| Simulation Configuration (SRS 5.1) | FR-01 to FR-06 | TC-01 to TC-06 |
| Vehicle Generation (SRS 5.2) | FR-07 to FR-11 | TC-07 to TC-11 |
| Lane Queue Management (SRS 5.3) | FR-12 to FR-18 | TC-12 to TC-18 |
| Traffic Signal Control (SRS 5.4) | FR-19 to FR-26 | TC-19 to TC-26 |
| Emergency Vehicle Priority (SRS 5.5) | FR-27 to FR-33 | TC-27 to TC-33 |
| Simulation Execution and Live Display (SRS 5.6) | FR-34 to FR-38 | TC-34 to TC-38 |
| Statistics and Reporting (SRS 5.7) | FR-39 to FR-47 | TC-39 to TC-47 |
| Performance, safety and reliability (SRS 6.1, 6.2) | NFR-01 to NFR-09 | TC-48 to TC-56 |
| Security (SRS 6.3) | SEC-01 to SEC-08 | TC-57 to TC-64 |
| Usability, maintainability and portability (SRS 6.4) | NFR-10 to NFR-14 | TC-65 to TC-69 |
| Business rules (SRS 6.5) | BR-01 to BR-07 | TC-70 to TC-76 |

## 6. Test Environment

Hardware: PC or laptop with at least 2 GB RAM and 100 MB free disk space (SRS 2.4); performance tests (NFR-01) on a laptop with 4 GB RAM and a dual-core processor. Standard keyboard and display; no special hardware.
Software: TMS v1.0 built from C/C++ source (C++11 or later) with g++ 9 or later (GCC) on Ubuntu 20.04 or later, and with MinGW on Windows 10/11. No database, network connection or third-party library is required.
Tools: g++ with -Wall -Wextra; AddressSanitizer and UndefinedBehaviorSanitizer; Valgrind (Linux); a unit-test driver or lightweight C/C++ unit-test framework chosen by the team; shell or batch scripts and independent checker scripts to run seed batches and recompute statistics from events.csv; Git/GitHub for source and test-artifact version control; Jira (or the team's agreed tracker) for defect tracking where applicable.
Test Data: Valid, boundary and invalid configuration sets (Appendix B.1 ranges), at least 24 prepared invalid inputs, config.txt variants (valid, missing values, invalid values, over-length lines, more than 1,000 lines), recorded random seeds (for example 1 to 100, 2026, 12345, 54321), and prepared existing report.txt and events.csv files for the overwrite tests. All data is synthetic; no personal data is used.

## 7. Test Schedule

Milestones (aligned with the 4-week plan of work in SRS Appendix D.2; calendar dates to be confirmed by the team and the guide):
- STP v1.0 (Draft) prepared: 04-10-2026
- Test case and test data design (TC-01 to TC-76, seeds, invalid-input set, checker scripts): before module integration
- Environment setup (Ubuntu 20.04 and Windows MinGW builds, sanitizer build, repository): before unit testing
- Unit testing of own modules and peer review: during module implementation (plan of work, Week 2)
- Integration testing and smoke tests: after module integration (plan of work, Week 3)
- System, performance, memory, security and compatibility testing: plan of work, Week 4
- Defect fixing and regression testing: after each defect fix and before final sign-off
- Acceptance review / demonstration with the guide, Test Summary Report and RTM update: end of the project schedule

## 8. Test Deliverables

- Software Test Plan (this document; Draft v1.0)
- Detailed Test Cases - Traffic Management Test Cases v1.0 (TC-01 to TC-76), a separate deliverable referenced in Section 5.2
- Test Scripts and unit-test drivers (to be produced)
- Test Data (to be produced: configuration sets, invalid-input list, config.txt variants, seeds)
- Test Execution Results and Test Logs (to be produced during execution)
- Defect Reports (to be produced if defects are found)
- Test Summary Report (to be produced after execution)
- Updated Requirements Traceability Matrix (Section 13 and SRS Appendix C; to be updated with test execution results)

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Team Lead |  | Coordinate the team, maintain the plan, coordinate test execution and defect triage |
| Test Engineer |  | Design and execute test cases, run test scripts, log defects (all four team members take part in unit and integration testing, SRS Appendix D.4) |
| Developer |  | Implement the modules, write unit tests, fix defects and support triage |
| Product Owner |  | Approve test results and sign off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in module implementation or integration (four-member team, mini-project schedule) | Request early smoke builds; test each module as soon as it compiles; run High-priority test cases first |
| Unstable build or build that does not compile | Build gate with -Wall -Wextra before every test cycle; keep the last good build tagged in Git |
| Incorrect queue logic (FIFO, priority, queue-full handling) | Unit tests TC-12 to TC-15, TC-27 and TC-71 with AddressSanitizer; peer review of each module |
| Incorrect signal transition logic (conflicting greens, wrong durations, skipped YELLOW or All-Red) | State-machine unit tests (TC-19 to TC-26), per-tick conflict checker and the 100-seed batch of TC-52 |
| Incorrect emergency pre-emption (skipped YELLOW or All-Red, other approaches blocked) | Scenario tests TC-28 to TC-33 and TC-53 including boundary maximum pre-emption values and the trace checker |
| Insufficient test coverage of requirements | Review the RTM (Section 13) at each milestone; add test cases for any unmapped requirement |
| Cross-platform differences (Ubuntu g++ versus Windows MinGW, console colour, random generator) | Compile and smoke-test on both platforms (TC-69); avoid platform-specific calls; run reproducibility checks on one platform per comparison |
| Memory or resource issues (leaks, overflow, large vehicle counts) | AddressSanitizer / Valgrind runs and the memory tests TC-50 and TC-56 and the security tests TC-58 and TC-64 |
| Report or log generation failures (permissions, missing or wrong fields) | TC-45 to TC-47 and TC-59 to TC-61 including a read-only folder and field checks against Appendix B.5 and B.6 |
| Proposed default parameter values changed by the reviewer after test data is prepared | Parameterise test data; recompute expected values and re-baseline the affected test cases (for example TC-21, TC-22 and TC-31) |
| Performance varies between machines | Run 100 repetitions on the reference laptop and record the hardware with the results |

## 11. Assumptions & Dependencies

- The SRS v1.0 is the approved baseline; the SAD is consistent with it
- The intersection has four approaches, one lane group each, with straight-through movement only; North and South share one phase and East and West the other (SRS 2.6)
- The signal cycle starts in NS Green (state S1 of SRS 4.3)
- The proposed default parameter values (SRS 2.6) are confirmed by the project reviewer before expected values are fixed
- The syntax of config.txt and the build instructions are documented in the SAD / README
- The user has permission to write files in the working folder (SRS 2.6)
- A supported C/C++ compiler (g++ 9 or later, MinGW) and the standard library are available
- Modules written by the four team members integrate successfully
- A test hook or harness is available to inject vehicles at chosen ticks for deterministic emergency tests
- Jira or an equivalent tracker is available for defect tracking; if not, defects are recorded in the Git repository

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The build does not compile or link with the supported compilers
- A critical defect (crash or hang at start-up or during Run) blocks more than 30% of planned test cases
- The test environment (Ubuntu 20.04 / g++, MinGW or the sanitizer build) is unavailable for more than 4 hours
- The build is unstable (results of the same seed and configuration differ between identical runs) so that results cannot be trusted
- report.txt or events.csv are corrupted or missing so that statistics cannot be verified
Resume testing if:
- The build compiles and the smoke test (TC-01 to TC-06 and a default quiet run) passes
- Blocking defects are fixed, retested and the affected test cases are re-run
- The environment is restored and verified
- The output files are produced correctly again and the build is reproducible

## 13. Test Case Management & Traceability

The RTM maps each SRS requirement to the detailed test cases TC-01 to TC-76 of the separate Traffic Management Test Cases document, Version 1.0 (Section 5.2). Every requirement has its own detailed test case: FR-01 to FR-47 map to TC-01 to TC-47, NFR-01 to NFR-09 to TC-48 to TC-56, SEC-01 to SEC-08 to TC-57 to TC-64, NFR-10 to NFR-14 to TC-65 to TC-69, and BR-01 to BR-07 to TC-70 to TC-76. Requirement IDs are those of SRS v1.0, and the test case IDs are those of the Test Cases document and of the Test Case ID column of the RTM in SRS Appendix C. This STP does not define any other numbering of test cases. Test cases are version-controlled in the project repository, and the status of each test case (planned, executed, passed, failed, blocked) is recorded with the execution results.

| SRS Requirement | Test Case ID | Validation |
| --- | --- | --- |
| FR-01 | TC-01 | Duration 1 to 86,400 set and accepted |
| FR-02 | TC-02 | Per-approach arrival probability set and applied |
| FR-03 | TC-03 | Mode, timings, discharge, queue size, emergency probability and seed set within Appendix B.1 ranges |
| FR-04 | TC-04 | config.txt load; default plus named warning for missing or invalid value |
| FR-05 | TC-05 | Invalid value rejected, range shown, previous value kept |
| FR-06 | TC-06 | Active configuration displayed on request |
| FR-07 | TC-07 | Per-tick, per-approach vehicle creation |
| FR-08 | TC-08 | Unique sequential ID, valid type, approach, arrival tick |
| FR-09 | TC-09 | Car/Bike/Bus/Truck proportions |
| FR-10 | TC-10 | Emergency probability |
| FR-11 | TC-11 | Same seed gives same sequence |
| FR-12 | TC-12 | Four independent queues |
| FR-13 | TC-13 | Queue operations (function) and constant time |
| FR-14 | TC-14 | FIFO order |
| FR-15 | TC-15 | Queue-full blocking and BLOCKED event |
| FR-16 | TC-16 | Departure tick and waiting time |
| FR-17 | TC-17 | Memory released on departure, reset and exit |
| FR-18 | TC-18 | Queue length available to display and other modules |
| FR-19 | TC-19 | Six-state cycle |
| FR-20 | TC-20 | No NS/EW conflict, checked every tick |
| FR-21 | TC-21 | Fixed-mode durations |
| FR-22 | TC-22 | Adaptive green-time formula |
| FR-23 | TC-23 | Discharge only on GREEN, up to the discharge rate |
| FR-24 | TC-24 | State and remaining time available to display |
| FR-25 | TC-25 | Cycle counter |
| FR-26 | TC-26 | Timing change applied from next cycle |
| FR-27 | TC-27 | Emergency vehicle placed ahead in queue |
| FR-28 | TC-28 | Signal controller notified for non-GREEN approach |
| FR-29 | TC-29 | Yellow and All-Red never skipped before pre-emption GREEN |
| FR-30 | TC-30 | Earliest Emergency vehicle served first |
| FR-31 | TC-31 | Pre-emption ends at maximum duration |
| FR-32 | TC-32 | EMERGENCY_START / EMERGENCY_END logged |
| FR-33 | TC-33 | Emergency waiting time recorded separately |
| FR-34 | TC-34 | Continuous run |
| FR-35 | TC-35 | Step mode 1 to 100 ticks |
| FR-36 | TC-36 | Live display content and refresh interval |
| FR-37 | TC-37 | Tick processing order |
| FR-38 | TC-38 | Quiet mode |
| FR-39 | TC-39 | Generated, served, blocked, waiting totals |
| FR-40 | TC-40 | Average and maximum waiting time |
| FR-41 | TC-41 | Maximum queue length per approach |
| FR-42 | TC-42 | Throughput per simulated minute |
| FR-43 | TC-43 | Emergency statistics and pre-emption count |
| FR-44 | TC-44 | Compare Fixed and Adaptive |
| FR-45 | TC-45 | report.txt content |
| FR-46 | TC-46 | events.csv content |
| FR-47 | TC-47 | File-write error handling without termination |
| NFR-01 | TC-48 | 3,600 ticks within 5 s in at least 95% of runs |
| NFR-02 | TC-49 | Constant-time queue operations and tick processing |
| NFR-03 | TC-50 | Memory below 100 MB with 10,000 vehicles |
| NFR-04 | TC-51 | Menu response within 1 s |
| NFR-05 | TC-52 | No conflicting GREEN/YELLOW over 100 seeds |
| NFR-06 | TC-53 | GREEN to RED always via YELLOW and All-Red, including pre-emption |
| NFR-07 | TC-54 | Generated = served + blocked + waiting |
| NFR-08 | TC-55 | At least 20 invalid inputs handled |
| NFR-09 | TC-56 | No leaks or invalid access under ASan/Valgrind |
| NFR-10 | TC-65 | Default run to summary within 2 minutes and 3 selections |
| NFR-11 | TC-66 | Error messages state problem and allowed range |
| NFR-12 | TC-67 | One header/source per feature; functions up to 50 lines |
| NFR-13 | TC-68 | Unit test for every public function of four modules |
| NFR-14 | TC-69 | Unchanged source builds on Ubuntu 20.04 and Windows MinGW |
| SEC-01 | TC-57 | Type, length, range validation; bounded input |
| SEC-02 | TC-58 | No buffer overflow; warning-free build; ASan clean |
| SEC-03 | TC-59 | Only report.txt and events.csv; path-safe names |
| SEC-04 | TC-60 | Overwrite confirmation |
| SEC-05 | TC-61 | config.txt 1,000-line / 200-character limits |
| SEC-06 | TC-62 | No personal data |
| SEC-07 | TC-63 | Blocked, pre-emption and rejected-value events logged |
| SEC-08 | TC-64 | 64-bit counters and range checks |
| BR-01 | TC-70 | Only one phase non-red |
| BR-02 | TC-71 | Emergency first; arrival order within a priority |
| BR-03 | TC-72 | Green time within Gmin and Gmax |
| BR-04 | TC-73 | Vehicles leave only on GREEN (incl. pre-emption GREEN) |
| BR-05 | TC-74 | One queue per vehicle; served at most once |
| BR-06 | TC-75 | Statistics from recorded data only; not editable |
| BR-07 | TC-76 | Same rights for all users; no roles |

Coverage of the plan: 47 of 47 functional requirements, 14 of 14 non-functional requirements, 8 of 8 security requirements and 7 of 7 business rules are each mapped to a detailed test case of TC-01 to TC-76 (76 of 76 requirements, 76 detailed test cases). Mapping shows planned coverage only; some non-functional requirements are validated by inspection or code analysis inside the listed test case (NFR-02, NFR-11, NFR-12, NFR-13).

## 14. Test Metrics & Reporting

Metrics collected (values below are planned targets; actual values are to be measured during execution and are not yet available):

| Metric | Definition | Planned target / status |
| --- | --- | --- |
| Planned detailed test cases | Number of detailed test cases in the Test Cases document (Section 5.2) | 76 (TC-01 to TC-76) |
| Executed test cases | Test cases run / planned | Target 100%; to be measured during execution |
| Pass percentage | Passed / executed | All High-priority test cases pass; to be measured |
| Fail percentage | Failed / executed | To be measured during execution |
| Requirement coverage | Requirements mapped to at least one test case / 76 | Planned 76 of 76 (100%); executed coverage to be measured |
| Functional coverage | FR and BR mapped / 54 | Planned 54 of 54; executed coverage to be measured |
| Non-functional coverage | NFR mapped / 14 | Planned 14 of 14; executed coverage to be measured |
| Security test coverage | SEC requirements validated / 8 | Planned 8 of 8 (TC-57 to TC-64); executed coverage to be measured |
| Defects found | Total defects logged | To be measured during execution |
| Defects by severity | Count per Critical / Major / Minor | To be measured; target 0 open Critical and Major at exit |
| Defect closure rate | Closed defects / defects found | Target 100% of Critical and Major closed before exit |

Reports:
- Test execution status report at the end of each test cycle
- Defect summary by severity and status
- Final Test Summary Report with pass/fail results, coverage and the updated RTM

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Guide | Dr. Ashok Kumar Patil |  |
| Team Lead |  |  |
| Product Owner |  |  |